# Initial Project Planning Template

| Date | 30 June 2026 |
| --- | --- |
| Team ID | SWUID2026206575 |
| Project Name | Emotion Detection & Personalized Learning Support Engine |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Input & Text Processing | USN-1 | As a student, I can enter my study-related problem or learning difficulty so that the system can analyze my emotional state. | 2 | High | Sindhu Kommu | 24 June 2026 | 30 June 2026 |
| Sprint-1 | Emotion Detection. | USN-2 | As a user, I can detect my learning emotion (Confused, Curious, Frustrated, Confident, or Bored) using BiLSTM and BERT models. | 3 | High | Ummaleti Sasank | 24 June 2026 | 30 June 2026 |
| Sprint-2 | Personalized Learning Support | USN-3 | As a student, I can receive personalized learning guidance, motivation, and study tips generated by Gemini AI based on my detected emotion. | 3 | High | Ramya Sri Kommukuri | 1 July 2026 | 7 July 2026 |
| Sprint-2 | Analytics Dashboard | USN-4 | As an educator, I can view emotion trends, prediction history, and model comparison through an analytics dashboard to better understand student learning patterns.. . | 2 | Medium | Sri Meghana Vemuri | 1 July 2026 | 7 July 2026 |
| Sprint-3 | Model Evaluation & Deployment | USN-5 | As an administrator, I can evaluate the performance of the BiLSTM and BERT models, validate prediction accuracy, and deploy the Streamlit application for end users. | 3 | High | Sunkra Ajay. | 1 July 2026 | 7 July 2026 |